## Slide 1
Campus Management Application
At
World Skill Center
WEEKLY PROJECT STATUS REPORT
10-Feb-2023

## Slide 2: PROJECT SUMMARY
OVERALL PROJECT STATUS | RISK
PROJECT NAME | Campus Management Application At World Skill Center(WSC) |  | 
SOUL POC | sharmistha.panda@soulunileaders.com | WSC POC | 
PROJECT START DATE | 03-02-2023 | PROJECT END DATE | 03-02-2024

## Slide 3: PROJECT STATUS THIS WEEK
TASK ACCOMPLISHED |  | 
Description | Owner | Status
Server details were shared with WSC stakeholders for setting and configuring the base system application | SOUL | On Track
Project plan shared and discussed with WSC stakeholders | SOUL | On Track
Production server requirements were shared with WSC stakeholders | SOUL | On Track

## Slide 4: OVERALL PROJECT PROGRESS TIMELINE

## Slide 5: RISKS & ISSUES
ISSUES |  |  |  | 
Description | Issue Priority | Proposed Solution | Issue Owner | Status
A delay in discussing and capturing arequirements | High | Requirements gathering schedule to be decided | WSC | Open
RISKS |  |  |  | 
Description | Risk Impact | Mitigation | Risk Owner | Status

## Slide 6: UPCOMING WORK
WHAT’S NEXT |  | 
Description | Owner | Status
Requirements gathering sessions with WSC SME’s | WSC | Open

## Slide 7
THANK YOU